KDNA

KDNA Tables

Shortcode Style Engine

Project brief, version 3.0.0

Prepared for Nick Krull, Krull Design and Advertising

11 August 2026

# Purpose

KDNA Tables currently styles its output through Elementor Style controls, which live on a single widget instance. The [kdna_table] shortcode has no equivalent, so it renders with the plugin defaults and cannot be branded without hand-written CSS on every site.

There is also a scoping defect underneath this. The plugin declares its CSS variable defaults scoped to the Elementor widget class, so outside a widget those variables are undefined and rules that consume them are discarded entirely by the browser. A shortcode used in a post, a JetEngine repeater field or a theme template therefore renders almost completely unstyled.

This build adds a Shortcode Styles settings area giving the shortcode full styling parity with the widget, global defaults with per-table overrides, and a live preview. It also fixes the scoping defect and gives the shortcode the responsive modes it currently cannot reach.

# Scope

- Admin and front end

- WooCommerce dependency: no

- External JS libraries: none beyond the Alpine.js already bundled with the plugin

- Database storage: one option for global defaults, one post meta key per table for overrides

- Settings page: yes, a submenu under the existing KDNA Tables menu

- Elementor dependency: none for the shortcode path, which must work with Elementor deactivated

# Architecture Decisions

Four decisions shape everything that follows. They are locked before Stage 1 and should not be revisited mid-build.

## 1. One schema, three consumers

Every control is defined once, in a PHP array. The admin UI renders from it, the CSS generator writes from it, and the preview binds to it. Adding a control later is one array entry rather than edits across four files. With around sixty controls to support, this is the difference between a maintainable build and an unmaintainable one.

## 2. The shortcode path is entirely variable-driven

The widget mixes CSS custom properties with direct CSS properties, because Elementor group controls such as Typography write real declarations. The shortcode path will not do this. Every visual property in the shortcode stylesheet reads from a custom property, without exception.

This has a large payoff at Stage 9. Because restyling is only ever setting a variable, live preview needs no CSS regeneration, no AJAX round trip and no second rendering path. It also means responsive values work through a single inline style attribute.

## 3. Variables ship inline on the wrapper, not in wp_head

The obvious approach is to collect the tables on a page and print a style block in the head. It fails here, because a shortcode inside a JetEngine repeater field is invisible to has_shortcode(), which only reads post_content. That is exactly the case this build exists to serve.

Instead the resolved variables are written as an inline style attribute on the wrapper div at render time. This works anywhere the shortcode lands, cannot arrive after the markup, and needs no page scanning. Breakpoints are handled by media queries in the static stylesheet that reassign the base variable from a suffixed one, so a flat inline attribute still drives all three breakpoints.

## 4. Resolution order

Schema default, then global option, then per-table post meta. Later wins. A per-table control left in its inherit state is skipped entirely rather than written as an empty value, so the layer beneath shows through.

# Critical Constraint

Do not move the existing variable defaults off the Elementor widget class.

The current defaults are declared against :where(.elementor-widget-kdna-table). It is tempting to move them onto .kdna-table__wrapper, which looks like the natural fix. It is not. Variables declared on the inner wrapper shadow the ones Elementor writes to the widget wrapper above it, and that is precisely the bug that caused 1.0.x to ignore most Style controls. The plugin header comment in kdna-tables.css documents this.

The shortcode path must therefore target .kdna-table__wrapper--shortcode, a class that never appears inside a widget. Getting this wrong breaks every existing widget on every deployed site, which is a far worse outcome than the problem being solved.

# File Structure

kdna-tables/

├── kdna-tables.php

├── includes/

│   ├── class-kdna-tables-style-schema.php      (new)

│   ├── class-kdna-tables-style-resolver.php    (new)

│   ├── class-kdna-tables-style-admin.php       (new)

│   ├── class-kdna-tables-shortcode.php         (modified)

│   └── class-kdna-tables-cpt.php               (modified)

├── templates/

│   ├── admin-style-settings.php                (new)

│   └── admin-style-overrides.php               (new)

├── assets/css/

│   ├── kdna-shortcode.css                      (new)

│   └── kdna-style-admin.css                    (new)

└── assets/js/

└── kdna-style-admin.js                    (new)

# Build Stages

Ten stages. Each is testable on its own and does not break the ones before it. Paste one prompt at a time.

| Stage | Name | Delivers |
| --- | --- | --- |
| 1 | Control Schema and Resolver Foundation | The single source of truth every other stage reads from. No visible change yet. |
| 2 | Variable-Driven Frontend Stylesheet | A stylesheet where every visual property reads from a CSS variable, including breakpoint remapping. |
| 3 | Shortcode Integration | The shortcode renders fully styled and responsive using schema defaults. First visible change. |
| 4 | Settings Page Shell | A KDNA Tables submenu page with section tabs, Alpine bootstrapped, and working save. |
| 5 | Control Renderers, Part One | Colour, select, slider, number and dimensions controls, plus the responsive breakpoint switcher. |
| 6 | Control Renderers, Part Two | The compound control groups: typography, border and background. |
| 7 | Full Schema Population | Parity with the Elementor widget across all remaining sections. |
| 8 | Per-Table Overrides | A Styles panel on each table edit screen that overrides the global defaults. |
| 9 | Live Preview | A real table rendering beside the controls, updating as values change. |
| 10 | Caching, Presets and Final QA | Performance work, preset import and export, and the release build. |

## Stage 1: Control Schema and Resolver Foundation

Delivers: The single source of truth every other stage reads from. No visible change yet.

Files: includes/class-kdna-tables-style-schema.php (new), includes/class-kdna-tables-style-resolver.php (new)

Test: Plugin activates with no errors. Nothing changes on the front end yet.

### Prompt

Read the KDNA Tables Shortcode Style Engine brief in the repo before starting.

Build Stage 1: the control schema and resolver.

Create includes/class-kdna-tables-style-schema.php. It returns a single PHP array

describing every style control. Each entry has: key, label, section, type

(color, dimensions, slider, select, typography, border, background, number),

css_var (the CSS custom property it writes), default, responsive (bool),

and unit options where relevant. Group entries by section using these section

keys: wrapper, caption, header, first_col, body, lines, cell_content, card_stack,

sticky. For this stage populate ONLY the wrapper and header sections, so the

shape is proven before the full set goes in at Stage 7.

Create includes/class-kdna-tables-style-resolver.php with a static resolve()

method. It merges values in this order, later winning: schema default, then the

global option kdna_tables_style_defaults, then per-table post meta

_kdna_table_style_overrides. Per-table values marked as inherit are skipped.

It returns a flat array of CSS custom property names mapped to values, and a

to_style_attribute() helper that renders them as an inline style string.

Responsive controls emit three properties: the base name, then the same name

suffixed -tablet and -mobile. Omit a suffixed property entirely when no value

is set for that breakpoint, so the stylesheet fallback applies.

No admin UI and no front end changes in this stage. Nothing should render

differently. Deliver complete files.

## Stage 2: Variable-Driven Frontend Stylesheet

Delivers: A stylesheet where every visual property reads from a CSS variable, including breakpoint remapping.

Files: assets/css/kdna-shortcode.css (new)

Test: Still no visible change, the file is not enqueued until Stage 3.

### Prompt

Build Stage 2 of the KDNA Tables Shortcode Style Engine: the frontend stylesheet.

Create assets/css/kdna-shortcode.css. Every visual property must read from a CSS

custom property, with no hard-coded values anywhere except the fallbacks inside

var(). This is what makes live preview possible later, because setting a variable

is then enough to restyle anything.

Scope every rule to .kdna-table__wrapper--shortcode. Cover: wrapper frame,

caption, header row, body cells, odd and even row backgrounds, first column,

horizontal and vertical rule lines, header divider, header vertical lines,

cell icons and images, and row hover.

For responsive handling, add two media queries, max-width 1024px and max-width

767px. Inside each, reassign the base variable from its suffixed counterpart,

for example:

--kdna-table-body-padding: var(--kdna-table-body-padding-tablet,

var(--kdna-table-body-padding));

This lets a single inline style attribute on the wrapper drive all three

breakpoints without any media queries in the inline styles.

Also port the card stack, pivot rows and column picker layouts so they key off

the wrapper data attributes, matching kdna-responsive.css behaviour.

Do not enqueue this file yet. Do not modify kdna-tables.css or

kdna-responsive.css in this stage. Deliver the complete file.

## Stage 3: Shortcode Integration

Delivers: The shortcode renders fully styled and responsive using schema defaults. First visible change.

Files: includes/class-kdna-tables-shortcode.php (modified)

Test: A bare [kdna_table id="x"] in a post renders styled, with working card stack on mobile.

### Prompt

Build Stage 3 of the KDNA Tables Shortcode Style Engine: shortcode integration.

Modify includes/class-kdna-tables-shortcode.php:

1. Accept new attributes: responsive (none, card_stack, pivot_rows,

column_picker, default card_stack), breakpoint (mobile, tablet_and_mobile,

default mobile), sticky (yes, no, default no), and style_id (optional,

lets one table borrow another table style overrides). Validate against

allow-lists and fall back to the default on anything unrecognised.

2. Write these into the wrapper data attributes instead of the current

hard-coded none and no.

3. Call the Stage 1 resolver and output the resolved custom properties as an

inline style attribute on the wrapper div. This is deliberate: an inline

style attribute works inside JetEngine repeaters, Elementor popups and

anywhere else the shortcode lands, with no need to scan post_content and

no risk of the styles arriving after the markup.

4. Enqueue assets/css/kdna-shortcode.css. Register it on wp_enqueue_scripts and

enqueue it in the header when has_shortcode() matches the post content OR

when the global setting always_load_shortcode_css is on, which defaults to

on. Otherwise fall back to a late enqueue. Explain this trade-off in a code

comment: content inside JetEngine meta fields is invisible to has_shortcode,

which is why the always-load default exists.

5. Enqueue Font Awesome so indicator icons render. Elementor only loads it when

a widget on the page needs it, so a shortcode-only post currently shows

blank icon cells.

6. Enqueue the existing frontend JS when responsive is column_picker or when

sticky is yes.

Deliver the complete file.

## Stage 4: Settings Page Shell

Delivers: A KDNA Tables submenu page with section tabs, Alpine bootstrapped, and working save.

Files: includes/class-kdna-tables-style-admin.php (new), templates/admin-style-settings.php (new), assets/css/kdna-style-admin.css (new), assets/js/kdna-style-admin.js (new)

Test: The settings page loads, tabs switch, and a hard-coded test value saves and survives a reload.

### Prompt

Build Stage 4 of the KDNA Tables Shortcode Style Engine: the settings page shell.

Create includes/class-kdna-tables-style-admin.php registering a submenu page

under the existing KDNA Tables menu, titled Shortcode Styles, capability

manage_options.

Create templates/admin-style-settings.php with the page markup: a left-hand

vertical tab list built from the schema section keys, a control panel area on

the right, and a save bar. Use the bundled Alpine.js already in the plugin,

matching the pattern in the existing admin editor.

Saving goes through a REST route, kdna-tables/v1/styles, POST, permission

callback checking manage_options, nonce verified with the wp_rest nonce. Values

are sanitised against the schema: a value whose key is not in the schema is

discarded, and each type has its own sanitiser (colour through

sanitize_hex_color with rgba support, dimensions and sliders through a

numeric plus unit check, selects through an allow-list).

Store everything in one option, kdna_tables_style_defaults, as an array. One

option rather than sixty keeps the options table clean and makes

export straightforward later.

For this stage the panel only needs to render the wrapper and header sections

from the Stage 1 schema, with plain text inputs. Real controls arrive at

Stages 5 and 6. The point of this stage is proving the round trip: load,

edit, save, reload, value persists.

Deliver complete files.

## Stage 5: Control Renderers, Part One

Delivers: Colour, select, slider, number and dimensions controls, plus the responsive breakpoint switcher.

Files: templates/admin-style-settings.php (modified), assets/js/kdna-style-admin.js (modified), assets/css/kdna-style-admin.css (modified)

Test: Each control type renders correctly, and the desktop, tablet and mobile switcher stores separate values.

### Prompt

Build Stage 5 of the KDNA Tables Shortcode Style Engine: the first set of

control renderers.

Implement these control types, each rendered from the schema entry rather than

hand-written markup: color (native colour picker plus a hex text field and a

clear button), select, slider (range input plus a number field and a unit

dropdown), number, and dimensions (four linked fields with a link and unlink

toggle, matching how Elementor handles padding).

Add the responsive breakpoint switcher. Any schema entry with responsive set to

true shows three small device icons above the control. Switching device changes

which stored value is being edited. An unset tablet or mobile value must stay

unset rather than being written as an empty string, because the stylesheet

fallback depends on the property being absent.

Every control needs a reset affordance that clears the value back to inherit,

so a user can always get back to the schema default.

Deliver the complete modified files.

## Stage 6: Control Renderers, Part Two

Delivers: The compound control groups: typography, border and background.

Files: templates/admin-style-settings.php (modified), assets/js/kdna-style-admin.js (modified), includes/class-kdna-tables-style-schema.php (modified)

Test: A typography group writes all its sub-properties, and a border group writes style, width and colour together.

### Prompt

Build Stage 6 of the KDNA Tables Shortcode Style Engine: the compound control

groups.

Implement three group control types, each expanding into several sub-controls

that share one schema entry:

typography: font family, size, weight, transform, style, decoration,

line height, letter spacing, word spacing. Size, line height and letter

spacing are responsive. Font family is a text field with a datalist of common

web-safe options plus an inherit option, and a note in the UI that custom

Elementor fonts such as Apotheca can be typed in by name.

border: style, width (four sides), colour.

background: colour only for now, with a code comment noting gradient support

as a future addition. Do not build gradients in this stage.

Each group collapses to a single row when closed, showing a summary of what is

set, so a panel of sixty controls stays readable.

Deliver the complete modified files.

## Stage 7: Full Schema Population

Delivers: Parity with the Elementor widget across all remaining sections.

Files: includes/class-kdna-tables-style-schema.php (modified), assets/css/kdna-shortcode.css (modified)

Test: Every section tab is populated and each control visibly changes the front-end table.

### Prompt

Build Stage 7 of the KDNA Tables Shortcode Style Engine: full schema population.

Read includes/class-kdna-tables-widget.php and enumerate every style control it

registers for the general table type. Add a matching schema entry for each one,

filling out the remaining sections: caption, first_col, body, lines,

cell_content, card_stack and sticky.

Where the widget writes a direct CSS property rather than a custom property,

for example the typography and background group controls, the schema entry must

still map to a custom property, and assets/css/kdna-shortcode.css must be

extended to consume it. Everything in the shortcode path stays variable-driven,

with no exceptions, because the live preview at Stage 9 depends on it.

Defaults must match the current rendered defaults exactly, so an existing

shortcode looks identical before and after this stage.

Produce a short table in your reply mapping each widget control to its new

schema key, and flag any widget control you decided not to port, with the

reason.

Deliver the complete modified files.

## Stage 8: Per-Table Overrides

Delivers: A Styles panel on each table edit screen that overrides the global defaults.

Files: includes/class-kdna-tables-style-admin.php (modified), includes/class-kdna-tables-cpt.php (modified), templates/admin-style-overrides.php (new)

Test: Two tables on one page, one inheriting globals and one overridden, render differently.

### Prompt

Build Stage 8 of the KDNA Tables Shortcode Style Engine: per-table overrides.

Add a Styles panel to the kdna_table edit screen, reusing the same control

renderers as the global settings page so there is one implementation, not two.

Every control gains an inherit state, which is the default. An inherited

control shows the value coming from the global defaults, greyed, with an

override button. Once overridden it stores into post meta

_kdna_table_style_overrides and gains a revert-to-global button.

Add a section-level Reset all in this section to inherit action, and a

panel-level Reset entire table to inherit.

Confirm the Stage 1 resolver handles the merge correctly and fix it if not.

Sanitising and the REST permission checks must match the global settings route.

Deliver the complete modified and new files.

## Stage 9: Live Preview

Delivers: A real table rendering beside the controls, updating as values change.

Files: templates/admin-style-settings.php (modified), assets/js/kdna-style-admin.js (modified), includes/class-kdna-tables-style-admin.php (modified)

Test: Changing a colour updates the preview instantly, and the device toggle changes the preview layout.

### Prompt

Build Stage 9 of the KDNA Tables Shortcode Style Engine: the live preview.

Add a preview pane to the settings page. A dropdown picks any published table,

defaulting to the most recently modified one.

Render the preview inside a same-origin iframe, not inline. This matters: the

responsive layouts key off viewport media queries, and only an iframe can be

narrowed to a real tablet or mobile width and have those queries fire

genuinely. An inline preview would need the breakpoint rules duplicated as

container queries or class overrides, which is a second implementation that

will drift from the first.

The iframe loads assets/css/kdna-shortcode.css and the table markup produced by

the existing render templates, fetched through a REST route. Because every

visual property reads from a custom property, updating the preview is simply

writing the resolved variables onto the wrapper element inside the iframe.

Alpine can do this directly through contentDocument, with no re-fetch and no

postMessage plumbing. Re-fetch the markup only when the chosen table changes.

Add a device toggle setting the iframe width to 1200px, 900px and 390px.

Deliver the complete modified files.

## Stage 10: Caching, Presets and Final QA

Delivers: Performance work, preset import and export, and the release build.

Files: Multiple, plus README.md and the versioned zip

Test: Full regression pass across widget and shortcode, on a cached and an uncached page.

### Prompt

Build Stage 10 of the KDNA Tables Shortcode Style Engine: caching, presets and

release.

1. Cache the resolved variable string per table in a transient, invalidated when

the global option or the table post meta is saved. The resolver runs on every

shortcode render, so this matters on pages with several tables.

2. Add preset export and import on the settings page. Export produces a JSON

blob of the global defaults. Import validates against the schema and reports

any keys it discarded rather than failing silently.

3. Add a Reset all global styles to plugin defaults action with a confirmation

step.

4. Flush WP Rocket cache on style save if the Rocket API is available, guarded

with a function_exists check.

5. Update README.md documenting the shortcode attributes and the settings page.

6. Bump the version to 3.0.0 in the plugin header and the version constant, and

build kdna-tables-v3.0.0.zip.

Then run a full regression check and report on: an existing Elementor widget

instance rendering unchanged, a bare shortcode, a shortcode with per-table

overrides, a shortcode inside a JetEngine repeater field, and each responsive

mode at each breakpoint.

# Testing Checklist

Run the full list at Stage 10, and the relevant subset after each earlier stage.

- Plugin activates with no PHP warnings or notices

- An existing Elementor widget instance renders identically to before the build

- A bare shortcode renders fully styled with plugin defaults

- A shortcode inside a JetEngine repeater field renders fully styled

- A shortcode inside an Elementor popup renders fully styled

- Global style changes apply to every shortcode instance

- Per-table overrides apply only to that table

- Reverting an override restores the global value

- Card stack, pivot rows and column picker each work at both breakpoint settings

- Sticky first column works and yields correctly to responsive modes

- Indicator icons render on a shortcode-only page with no Elementor widget present

- Live preview updates without a page reload and the device toggle changes layout

- Settings save, reload and persist

- Preset export and re-import reproduces the same result

- No JS console errors on the settings page or the front end

- Front end still correct after a WP Rocket cache clear and hard refresh

- Shortcode still renders with Elementor deactivated

# Deliberately Out of Scope

- Gradient backgrounds, noted as a future addition at Stage 6

- Copying styles directly from an existing Elementor widget instance, which would need Elementor settings parsing and is a build of its own

- Comparison table styling, this build covers the general table type only

- Per-instance styling through shortcode attributes, since style_id covers the realistic cases

# Post-Build Routine

After every plugin update on a site running Elementor: Elementor, then Tools, then Regenerate CSS and Data. Then clear the WP Rocket cache. Then hard refresh.